# Clawdify — Business Strategy Document

Version: 1.0 — February 4, 2026
Author: Business Strategy Analysis
Status: Draft for iteration
Audience: Founder (Razvan)

## Table of Contents

- Executive Summary

- Target Audience & ICP

- Onboarding Strategy

- Feature Prioritization

- Infrastructure & Unit Economics

- Pricing Model

- Competitive Moat & Positioning

- Go-to-Market

- Financial Model — Path to $10K MRR

- Risk Register

- 90-Day Action Plan

## 1. Executive Summary

### The Opportunity

Agentic AI is the most significant shift in software development since cloud computing. Tools like Claude Code, OpenClaw, and Codex CLI are delivering 10x productivity gains — but they’re trapped behind terminal interfaces. This creates a massive accessibility gap: the people who would benefit most from AI agents (professional knowledge workers, junior developers, non-technical founders) are the ones least likely to use a terminal.

Clawdify sits at the intersection of two trends: 1. Agentic AI going mainstream (2025-2027) 2. Web-based developer tools becoming the norm (Replit, Cursor, v0, Bolt.new)

### The Brutal Truth

Clawdify has a genuine product insight but faces a cold start problem. Today, it’s a web UI for one specific agent runtime (OpenClaw) that has a small user base. The total addressable market (TAM) for “OpenClaw users who want a web UI” might be 500-2,000 people. That’s not a business — it’s a feature.

The business becomes real when Clawdify either: - (A) Grows with OpenClaw as OpenClaw gains adoption, or - (B) Becomes runtime-agnostic and serves all agentic AI users, or - (C) Provides enough standalone value (hosted compute, collaboration, templates) that users come for Clawdify and adopt OpenClaw through it

Recommendation: Pursue (C) in the short term, build toward (B) in the medium term. Make Clawdify the easiest way to get started with agentic AI. Users shouldn’t need to know what OpenClaw is.

## 2. Target Audience & ICP

### Primary ICP (Month 1-6): “The AI-Curious Developer”

Demographics: - Age 25-40, 2-10 years of professional experience - Uses ChatGPT/Claude.ai daily for work - Has heard of Claude Code / Codex CLI but hasn’t tried them (or tried briefly) - Comfortable with APIs but prefers GUIs for daily work - Works at startups or mid-size companies - Likely paying for ChatGPT Plus ($20/mo) or Claude Pro ($20/mo)

Pain points: - Knows AI agents are powerful but intimidated by terminal-only interfaces - Wants to see what the agent is doing (trust issue with black-box execution) - Pays for multiple AI subscriptions ($40-60/mo across ChatGPT, Claude, Cursor) - Losing context across fragmented AI conversations - Can’t easily show AI agent work to teammates or managers

Why they’ll pay: - Saves money vs. multiple subscriptions - Makes agentic AI accessible without terminal expertise - Visual confirmation of what the agent is doing builds trust - Project organization prevents the “endless chat scroll” problem

Channels: Hacker News, X/Twitter AI community, Reddit r/programming, r/artificial, dev newsletters

### Secondary ICP (Month 6-12): “The Technical Knowledge Worker”

Demographics: - Product managers, data analysts, technical marketers, DevOps engineers - Uses AI tools daily but doesn’t code as primary job - Has a VPS or knows someone who does - Values privacy/control over convenience

Why they’re secondary: Harder to reach, harder to convert, but higher LTV and lower churn. They’ll come organically once the product is polished.

### Explicitly NOT Targeting (Now):

- Enterprise teams — Requires SOC2, SSO, audit logs, compliance. 6-12 months away minimum.

- Local LLM enthusiasts — Low willingness to pay, high support burden, fragmented setups.

- Non-technical users — The onboarding complexity for agentic AI is still too high. Wait until hosted mode is bulletproof.

## 3. Onboarding Strategy

This is the make-or-break section. The gateway requirement is the single biggest threat to Clawdify’s growth.

### The Problem

To use Clawdify, a user needs: 1. A running OpenClaw Gateway (requires a server + terminal setup) 2. A Gateway URL and token 3. To configure the connection in Clawdify

This is equivalent to asking a user to set up a mail server before they can send email. It will kill 90%+ of potential signups.

### Recommended Approach: Three Tiers, Zero-to-Hero

#### Tier 1: “Instant Start” (Hosted Gateway) — Priority #1

User experience: Sign up → choose a model → start chatting. No setup whatsoever.

How it works: - Clawdify provisions a sandboxed OpenClaw Gateway container for the user - Gateway runs in a secure, isolated environment (Fly.io or Railway container per user) - Free tier: Gemini Flash (via Google AI Studio free tier key) - Pro tier: User’s API key or Clawdify credits

Why this must be first: - Without this, every user needs to run their own Gateway → 90% bounce - This is how every successful dev tool works (Replit, Vercel, Supabase all host for you) - Once users love the product, some will self-host for cost/control reasons

Infrastructure: - Fly.io Machines: ~$3-7/user/month for a 256MB container (shared CPU, auto-suspend after 5 min idle) - Auto-suspend is critical: most users are active <2 hours/day - Each container is fully isolated (network namespace, read-only filesystem except workspace) - Container image: Alpine + Node.js + OpenClaw Gateway (~150MB)

Estimated cost per free user: $1-2/month (with aggressive auto-suspend) Estimated cost per pro user: $3-5/month (longer active sessions)

#### Tier 2: “Bring Your Own Gateway” (BYOG) — Built, Keep It

User experience: Paste Gateway URL + token → connect.

Who uses this: - Existing OpenClaw users (the initial community) - Power users who want full control - Users running OpenClaw on their own servers for privacy

Revenue angle: Free or $5/mo for relay access (when gateway isn’t directly reachable)

#### Tier 3: “One-Click Deploy” (Guided Self-Host) — Phase 2

User experience: Click “Deploy your own Gateway” → choose provider (Fly.io, Railway, DigitalOcean) → auto-deploys → connects.

Why later: Requires building deployment templates and provider integrations. Nice-to-have, not need-to-have.

### Onboarding Flow (Recommended)

Sign Up (Google/GitHub OAuth — ONE CLICK)
    ↓
"What brings you here?"
  [ ] I want to try AI agents (→ Hosted, Free tier)
  [ ] I already run OpenClaw (→ BYOG path)
    ↓
[Hosted path]
Choose your model:
  ✅ Gemini Flash (free, included)
  🔒 Claude Sonnet (requires API key or credits)
  🔒 GPT-4 (requires API key or credits)
    ↓
Create your first project:
  Name: [My First Project]
  ↓
You're in! Chat with your AI agent.
(Show guided tour: "This is where you'll see your agent's actions...")

Time-to-first-value target: < 60 seconds from sign-up to first message sent.

## 4. Feature Prioritization

### What’s Built (MVP ✅)

| Feature | Status | Notes |
| --- | --- | --- |
| WebSocket Gateway client | ✅ Built | Full protocol implementation |
| Auth (Supabase) | ✅ Built | Email/password. Needs OAuth. |
| Chat with streaming | ✅ Built | Real-time deltas |
| Project workspaces | ✅ Built | Create, organize, switch |
| Tool call visualization | ✅ Built | Shows agent actions |
| Artifact preview | ✅ Built | HTML, Markdown, Code, Image |
| Message persistence | ✅ Built | Supabase storage |
| Quick connect | ✅ Built | URL-based connection |
| Landing page | ✅ Built | Needs work (see marketing review) |
| Billing pages | ⚠️ Mocked | Stripe not integrated |
| Voice input | ⚠️ Partial | UI exists, needs backend |

### Phase 1: Launch Essentials (Weeks 1-4)

These are blockers — without them, the product can’t grow:

| Feature | Priority | Effort | Revenue Impact |
| --- | --- | --- | --- |
| Google/GitHub OAuth | 🔴 P0 | 1 day | 2-3x signup conversion |
| Hosted Gateway (Fly.io) | 🔴 P0 | 2 weeks | Unlocks 90% of market |
| Real product screenshots/GIF | 🔴 P0 | 1 day | 30-50% hero engagement |
| Fix landing page copy | 🔴 P0 | 2 days | Better 5-second test |
| Stripe integration (real) | 🔴 P0 | 1 week | Enables revenue |
| Remove fake testimonials | 🔴 P0 | 1 hour | Stops credibility damage |
| Fix security criticals (C1, C2) | 🔴 P0 | Done ✅ | Prevents catastrophic breach |

### Phase 2: Growth Features (Weeks 5-12)

| Feature | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Clawdify Credits (pay-through-us) | 🟡 P1 | 2 weeks | Unblocks casual Pro conversion |
| Relay server (NAT traversal) | 🟡 P1 | 1 week | Enables BYOG for non-technical users |
| Session import from Claude/GPT | 🟡 P1 | 3 days | Reduces switching cost |
| File browser (view agent’s workspace) | 🟡 P1 | 1 week | Key trust-builder |
| Mobile responsive polish | 🟡 P1 | 3 days | “Start on laptop, check on phone” |
| Usage dashboard | 🟡 P1 | 3 days | Transparency for paying users |
| Agent monitoring (running tasks) | 🟡 P1 | 1 week | Power user retention |

### Phase 3: Differentiation (Months 4-6)

| Feature | Priority | Effort | Impact |
| --- | --- | --- | --- |
| Template marketplace (project templates) | 🟢 P2 | 3 weeks | Network effects, moat |
| Team workspaces | 🟢 P2 | 4 weeks | Enterprise pathway |
| Custom system prompts library | 🟢 P2 | 1 week | User stickiness |
| Multi-gateway (connect to multiple) | 🟢 P2 | 2 weeks | Power user feature |
| Webhook/API for integrations | 🟢 P2 | 2 weeks | Platform play |
| One-click deploy templates | 🟢 P2 | 2 weeks | Reduces BYOG friction |

### What NOT to Build

| Feature | Why Not |
| --- | --- |
| Built-in terminal/SSH | Scope creep. Users have terminals. Focus on the visual layer. |
| Local LLM support (Ollama etc.) | Fragments the UX, low willingness to pay, huge support burden |
| Code editor / IDE features | Competes with Cursor/VS Code. Lose every time. Stay complementary. |
| Social features (sharing, comments) | Premature. Build community features after you have a community. |
| Multi-language UI | <1% impact until you’re past $50K MRR |

## 5. Infrastructure & Unit Economics

### Fixed Costs (Monthly)

| Service | Cost | Notes |
| --- | --- | --- |
| Supabase (Pro) | $25 | Needed for >500 connections, RLS perf |
| Vercel (Pro) | $20 | Needed for serverless functions, bandwidth |
| Domain + DNS | $1 | Cloudflare (free tier + domain cost amortized) |
| Fly.io (relay) | $5-10 | Single always-on relay server |
| Total fixed | ~$55/mo |  |

### Variable Costs (Per User)

#### Free Tier Users

| Item | Cost/user/mo | Notes |
| --- | --- | --- |
| Hosted Gateway (Fly.io Machine) | $1-2 | 256MB, shared CPU, auto-suspend after 5 min |
| Gemini Flash API | $0 | Google’s free tier (1,500 req/day per key) |
| Supabase storage | $0.02 | Negligible at scale |
| Total | ~$1.50 |  |

Implication: At 100 free users, cost is ~$150/mo. At 1,000 free users, ~$1,500/mo. Free tier needs a cap or conversion rate >5% to be sustainable.

Mitigation: - Auto-suspend aggressively (5 min idle → container sleeps) - Limit free tier to 50 messages/day or 3 projects - Cold start time is ~3-5 seconds — acceptable for free tier

#### Pro Tier Users ($15/mo)

| Item | Cost/user/mo | Notes |
| --- | --- | --- |
| Hosted Gateway (Fly.io Machine) | $3-5 | More generous compute, longer keep-alive |
| LLM API (if credits) | $0-20 | Highly variable. Pass-through + 20% markup |
| Supabase storage | $0.05 | More messages, artifacts |
| Total (BYOK) | ~$4 | User brings own API key |
| Total (Credits) | ~$4 + API pass-through | Clawdify credits for LLM usage |

Gross margin per Pro user (BYOK): $15 - $4 = $11 (73% margin) ✅
Gross margin per Pro user (Credits): Depends on usage. Target 20% markup on API costs.

#### BYOG Users ($0-5/mo)

| Item | Cost/user/mo | Notes |
| --- | --- | --- |
| Relay (if used) | $0.50 | Shared relay server, marginal cost per connection |
| Supabase storage | $0.02 | Minimal |
| Total | ~$0.50 |  |

Gross margin per BYOG user (relay): $5 - $0.50 = $4.50 (90% margin) ✅
Gross margin per BYOG user (free): -$0.02 (negligible, acceptable for community)

### Break-Even Analysis

Monthly fixed costs: $55
Average blended cost per user: ~$2.50 (assuming 60% free, 30% Pro, 10% BYOG)
Average blended revenue per user: ~$5.50 (same mix)

Break-even at: $55 / ($5.50 - $2.50) = ~19 paying users (or ~63 total users at 30% conversion)

This is achievable within month 1-2. The unit economics are healthy.

## 6. Pricing Model

### Recommended Pricing Structure

┌─────────────────────────────────────────────────────────────┐
│                                                             │
│   FREE            PRO              TEAM                     │
│   $0/mo           $15/mo           $29/user/mo              │
│                   ($12/mo annual)  ($24/user/mo annual)     │
│                                                             │
│   ✅ Gemini Flash  ✅ All Free +     ✅ All Pro +             │
│   ✅ 3 projects    ✅ Claude/GPT-4   ✅ Shared workspaces     │
│   ✅ 50 msg/day    ✅ Unlimited      ✅ Team management       │
│   ✅ Basic artifacts  projects      ✅ Audit logs            │
│   ✅ 1 gateway     ✅ Unlimited msg  ✅ Priority support      │
│                   ✅ Voice I/O      ✅ SSO (SAML)            │
│                   ✅ File uploads   ✅ 5 gateways            │
│                   ✅ Priority       ✅ Admin dashboard       │
│                      routing                                │
│                   ✅ 3 gateways                             │
│                                                             │
│   [Start Free]    [Start Pro       [Contact Sales]          │
│                    14-day trial]                             │
│                                                             │
└─────────────────────────────────────────────────────────────┘

### Pricing Psychology Decisions

1. $15/mo is correct. It undercuts ChatGPT Plus ($20) and Claude Pro ($20) while offering access to both. This is a strong value anchor. Do NOT go lower — $10/mo signals “cheap/indie.” $15 signals “professional but accessible.”

2. Annual discount: 20% ($12/mo billed annually = $144/year). This is standard. Increases LTV, reduces churn, provides upfront cash flow.

3. Free tier must be genuinely useful but create desire for Pro. The 50 messages/day limit is the key lever. When users hit it, they feel the constraint. 3 project limit creates organizational pain as usage grows.

4. No “Clawdify Credits” at launch. Launch with BYOK only for Pro. Credits add complexity (billing reconciliation, fraud, rate limiting, provider key management). Add credits in Phase 2 when you have 50+ Pro users and understand usage patterns. When you do: - 20% markup on API costs (industry standard: OpenRouter does 0-5%, but you’re adding value via the workspace) - Show real-time token usage in the UI - Offer prepaid credit packs ($10, $25, $50) for better margins

5. BYOG: Free for now. Don’t charge for BYOG initially. These are OpenClaw community members — your earliest evangelists. Charging them $5/mo for a web UI when they already run everything themselves creates resentment. Instead, offer BYOG free and upsell them to Pro when they want hosted features (relay, multiple gateways, priority support). Consider $5/mo for relay in Phase 2.

6. Team tier: Remove from pricing page until Q3 2026. A “Coming Soon” badge with a broken CTA actively hurts credibility. Replace with a “Need team features?” → email capture form.

### Revenue Per Tier (Steady State Assumptions)

| Tier | Price | % of Users | Revenue/User | Margin |
| --- | --- | --- | --- | --- |
| Free | $0 | 60% | $0 | -$1.50 cost |
| Pro (BYOK) | $15 | 25% | $15 | 73% |
| Pro (Credits) | $15 + usage | 5% | ~$25 | ~50% |
| BYOG | $0 | 10% | $0 | ~$0 |
| Blended ARPU |  |  | ~$5 |  |

## 7. Competitive Moat & Positioning

### Current Competitive Landscape

| Product | What It Is | Threat Level | Why/Why Not |
| --- | --- | --- | --- |
| TypingMind | Multi-model chat UI (BYOK) | 🟡 Medium | Similar concept but NO agent runtime connection. Static chat only. |
| Open WebUI | Open-source chat UI | 🟡 Medium | Free, popular, extensible. But no agentic features. |
| Msty | Desktop multi-model chat | 🟢 Low | Desktop-only, no web, no agents. |
| ChatGPT / Claude.ai | First-party AI UIs | 🔴 High | The default. Users need a reason to leave. |
| Cursor / Windsurf | AI-powered IDEs | 🟡 Medium | Different positioning (IDE vs workspace) but overlapping audience. |
| v0 / Bolt.new / Replit Agent | AI code generation | 🟢 Low | Task-specific, not general-purpose workspace. |
| OpenClaw building their own UI | Internal threat | 🔴 High | They could build a better-integrated first-party UI. |

### Defensibility Analysis (Honest Assessment)

What’s defensible: 1. Execution speed — You’re already built. OpenClaw doesn’t have a web UI yet. First-mover advantage matters if you ship fast. 2. User data & preferences — Projects, custom instructions, templates, message history. Switching costs increase with usage. 3. Multi-runtime support (future) — If Clawdify works with OpenClaw, Claude Code, Codex, AND Aider, it becomes the universal agent dashboard. No one else is building this. 4. Community & templates (future) — Shared project templates, system prompts, workflows create network effects.

What’s NOT defensible: 1. OpenClaw integration — OpenClaw can build (or endorse) their own UI at any time. Your best protection is building a relationship with the OpenClaw team and becoming the de facto community UI. 2. WebSocket chat UI — Technically, anyone can build this in 2-3 weeks. The code is not the moat. 3. Hosting — Fly.io containers are commodity infrastructure. No advantage here.

### Recommended Positioning

Primary positioning: “The dashboard for AI agents.”

Not “another chat UI.” Not “ChatGPT alternative.” Clawdify is where you manage, monitor, and interact with AI agents — the ones that actually do work for you.

Positioning statement: > “AI agents can write code, manage files, browse the web, and deploy apps. But you can’t see what they’re doing — until now. Clawdify gives you a real-time dashboard for your AI agents, accessible from any device.”

Competitive differentiation in one sentence: > “ChatGPT lets you chat with AI. Clawdify lets you watch AI work.”

This is the key insight that separates Clawdify from every other chat UI. The tool call visualization, streaming action display, and artifact preview aren’t features — they’re the core value proposition. Lead with this everywhere.

### Moat-Building Priorities

- Month 1-3: Ship fast, build community trust, become the default OpenClaw UI

- Month 3-6: Add support for one more runtime (Claude Code direct connection or MCP)

- Month 6-12: Launch template marketplace, community features → network effects

- Month 12+: Enterprise features (SSO, audit, compliance) → high switching costs

## 8. Go-to-Market

### Launch Strategy (3 Phases)

#### Phase 1: Soft Launch — Community Seeding (Weeks 1-3)

Goal: 50-100 beta users, find product-market fit signal

Actions: 1. OpenClaw Discord/GitHub — Post announcement, get feedback from existing users 2. Personal network — DM 20-30 developers you know, offer free Pro for 3 months 3. X/Twitter — Build-in-public thread: “I’m building a web UI for AI agents. Here’s day 1.” 4. Fix the landing page — Real screenshots, clear value prop, remove fake testimonials 5. Blog post #1: “Why AI agents need a web UI” — foundational content piece

Metrics to track: - Sign-up rate (target: 30% of landing page visitors) - Activation rate (% who send first message within 24h, target: 60%) - D7 retention (target: 25%) - Qualitative feedback (what surprises people, what confuses people)

Budget: $0 (organic only)

#### Phase 2: Public Launch (Week 4-6)

Goal: 500 users, 50+ Pro conversions

Actions: 1. Product Hunt launch - Timing: Tuesday or Wednesday, 12:01 AM PST - Prepare: GIF/video demo, maker comment, 10+ upvotes from network in first hour - Expected: 300-800 sign-ups from a good PH launch - Conversion to Pro: 5-8% = 15-60 Pro users

- Hacker News “Show HN”

  - Title: “Show HN: I built a web dashboard for AI agents (OpenClaw, Claude Code)”

  - Content: Focus on the technical insight, not the product. HN rewards technical depth.

  - Expected: 50-200 sign-ups if it hits front page (30% chance)

  - Best case: 500+ sign-ups, establishes credibility

- Reddit posts (not spam — genuine value):

  - r/artificial: “I built a web UI that lets you watch AI agents work in real-time”

  - r/programming: “Open-source web dashboard for agentic AI tools”

  - r/SideProject: Build story

  - r/ChatGPT: “Why I stopped using ChatGPT and built my own AI workspace”

- Blog post #2: “How Clawdify works: Architecture of a real-time AI agent dashboard” — technical deep-dive for HN audience

- YouTube demo video (3-5 min):

  - “Watch an AI agent build a website from scratch — from your browser”

  - Screen recording showing Clawdify in action

  - This becomes the landing page hero content

Budget: $50-100 (PH hunter fee if applicable, minor promotion)

#### Phase 3: Growth Engine (Month 2-6)

Goal: 1,000+ users, 150+ Pro, $2K+ MRR

Actions: 1. Content marketing (SEO) - “Best AI agent tools in 2026” (comparison article) - “How to use Claude Code without the terminal” (tutorial) - “ChatGPT vs Claude vs Gemini: which AI agent is best for coding?” (comparison) - “AI agent security: why you should self-host” (privacy angle) - Target: 4 posts/month, 500-2,000 organic visits/month by month 6

- Twitter/X presence

  - Daily tips, screenshots, build updates

  - Engage with AI agent community (quote-tweet Claude Code users, Codex CLI users)

  - Target: 2,000 followers by month 6

- Developer newsletter sponsorships

  - TLDR, Bytes, Morning Brew Tech, AI Breakfast

  - Cost: $200-500 per placement

  - Expected: 50-200 clicks per placement, 15-30% sign-up rate

  - Budget: $500/month starting month 3

- Referral program

  - “Invite a friend → both get 1 month Pro free”

  - Simple, no viral loops needed. Just reduce friction for word-of-mouth.

- Integration partnerships

  - Reach out to OpenClaw team for official “recommended UI” status

  - If OpenClaw lists Clawdify on their website/docs, that’s a permanent traffic source

Monthly budget: $500-1,000 (starting month 3)

### Channel Priority (Ranked by Expected ROI)

| Channel | Cost | Expected Users | CAC | Priority |
| --- | --- | --- | --- | --- |
| OpenClaw community | $0 | 50-100 | $0 | 🔴 #1 |
| Product Hunt | $0-100 | 300-800 | $0.15 | 🔴 #2 |
| Hacker News | $0 | 50-500 | $0 | 🔴 #3 |
| X/Twitter organic | $0 | 100-300 | $0 | 🟡 #4 |
| Blog/SEO | $0 (time) | 500-2K/mo (month 6+) | $0 | 🟡 #5 |
| Reddit | $0 | 50-200 | $0 | 🟡 #6 |
| YouTube demo | $0 | 100-500 | $0 | 🟡 #7 |
| Newsletter sponsors | $500/mo | 50-200/mo | $3-5 | 🟢 #8 |

## 9. Financial Model — Path to $10K MRR

### Assumptions

| Variable | Value | Notes |
| --- | --- | --- |
| Landing page → signup conversion | 20% | Industry average for free dev tools: 15-25% |
| Signup → activation (first message) | 50% | Depends heavily on onboarding friction |
| Activation → D30 retention | 30% | Healthy for dev tools |
| Free → Pro conversion | 8% | Industry average: 5-10% for dev tools |
| Pro monthly churn | 5% | ~60% annual retention |
| ARPU (Pro) | $15 | BYOK pricing |
| Monthly organic growth rate | 15% | After initial launch spike |

### Month-by-Month Projection

| Month | New Users | Total Users | Active Users | Pro Users | MRR | Costs | Net |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 1 | 200 | 200 | 100 | 8 | $120 | $205 | -$85 |
| 2 | 600 (PH launch) | 800 | 350 | 28 | $420 | $580 | -$160 |
| 3 | 300 | 1,100 | 450 | 45 | $675 | $730 | -$55 |
| 4 | 350 | 1,450 | 520 | 62 | $930 | $835 | +$95 |
| 5 | 400 | 1,850 | 600 | 80 | $1,200 | $955 | +$245 |
| 6 | 460 | 2,310 | 700 | 100 | $1,500 | $1,105 | +$395 |
| 7 | 530 | 2,840 | 810 | 125 | $1,875 | $1,270 | +$605 |
| 8 | 610 | 3,450 | 940 | 155 | $2,325 | $1,465 | +$860 |
| 9 | 700 | 4,150 | 1,080 | 190 | $2,850 | $1,675 | +$1,175 |
| 10 | 805 | 4,955 | 1,250 | 230 | $3,450 | $1,930 | +$1,520 |
| 11 | 926 | 5,881 | 1,440 | 280 | $4,200 | $2,215 | +$1,985 |
| 12 | 1,065 | 6,946 | 1,660 | 340 | $5,100 | $2,545 | +$2,555 |

$10K MRR target: ~Month 16-18 at these growth rates.

### Accelerators to Hit $10K MRR Faster

| Lever | Impact | Feasibility |
| --- | --- | --- |
| Clawdify Credits launch (month 4) | +$5-15 ARPU for credit users | Medium |
| Viral Product Hunt launch (top 5) | +1,000-2,000 users in week 1 | Unpredictable |
| OpenClaw official partnership | +steady 50-100 users/month | High if relationship is good |
| Team tier launch (month 8) | +$29/user, 3-5 users/team | Medium |
| Annual plans | +20% LTV per converting user | Easy |
| Enterprise early access (month 10) | +$200-500/mo per account | Hard (needs SOC2) |

### Scenario Analysis

Pessimistic (5% conversion, 8% churn): - $10K MRR at month 24+ - Requires external funding or extreme cost discipline - Likely path: pivot to open-source core + premium features

Base (8% conversion, 5% churn): - $10K MRR at month 16-18 - Sustainable as bootstrapped solo founder - Razvan needs other income for first 6-8 months

Optimistic (12% conversion, 3% churn, viral moment): - $10K MRR at month 10-12 - Possible if Product Hunt launch goes viral AND hosted mode is polished - Would justify hiring first employee (support/community)

### When to Consider Funding

Don’t raise money if: - Growth is tracking base case or better - You can sustain personally for 12-18 months - You want to keep 100% equity

Consider raising ($100-250K pre-seed) if: - Hosted mode infrastructure costs outpace revenue - You need to hire an engineer to move faster - A competitor (or OpenClaw itself) announces a similar product - You want to accelerate to $10K MRR in <12 months

Best funding sources for this stage: - Indie Hackers fund (Calm Company Fund) - Tiny Seed - Angel investors from AI/developer tools space - Revenue-based financing (after $3K+ MRR)

## 10. Risk Register

### 🔴 Critical Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| OpenClaw builds/endorses competing UI | 30% in 12 months | Fatal for BYOG users, major for hosted | Build relationship NOW. Offer partnership. Become the community standard. Diversify to other runtimes. |
| Hosted Gateway security breach | 10% | Catastrophic (reputational) | Container isolation, no shared storage, security audit before launch, bug bounty program. Security-first culture is already in the codebase — maintain it. |
| OpenClaw project dies/pivots | 15% | Severe | Begin multi-runtime support by month 6. MCP (Model Context Protocol) integration is a good hedge. |
| Free tier costs spiral | 25% | Moderate (financial) | Hard limits (50 msg/day, 3 projects), auto-suspend containers, monitor cost per free user weekly. Kill switch: reduce free tier limits if cost > $3/user/month. |

### 🟡 Moderate Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Founder burnout (solo) | 40% | High | Set boundaries. Ship weekly, not daily. Consider a co-founder or part-time contractor by month 6. |
| Agentic AI hype cycle bust | 20% | High | Clawdify works for any AI workflow, not just agents. Position as “AI workspace” broadly if agent hype fades. |
| Stripe/billing complexity | 30% | Medium | Start simple (BYOK only, no credits). Don’t build a billing system until you have 50+ paying users. |
| LLM provider API changes/pricing | 40% | Medium | Multi-model support (already have Claude + GPT-4 + Gemini). Don’t depend on any single provider. |
| Google Safe Browsing flag | Already happened | Medium | Submit for review, add privacy/terms pages, wait 1-2 weeks. Already in progress per security audit. |

### 🟢 Low Risks

| Risk | Probability | Impact | Mitigation |
| --- | --- | --- | --- |
| Supabase outage | Low | Medium | All chat goes through Gateway directly. Supabase is for persistence only. App works without it. |
| Vercel cost spike | Low | Low | Next.js is portable. Can migrate to Fly.io or self-host if needed. |
| Copycat competitors | Medium | Low | Execution > ideas. You’re already 3 months ahead. |

## 11. 90-Day Action Plan

### Week 1-2: Foundation

- ☐ Add Google + GitHub OAuth (day 1-2)

- ☐ Fix landing page: real screenshots, rewrite hero copy, remove fake testimonials (day 2-3)

- ☐ Record 3-minute demo video showing Clawdify in action (day 3)

- ☐ Deploy security fixes (C1, C2 already done — verify in production)

- ☐ Create real Privacy Policy and Terms of Service (day 4)

- ☐ Set up analytics (PostHog or Plausible — privacy-friendly)

- ☐ Begin hosted Gateway prototype (Fly.io Machines, start with manual provisioning)

### Week 3-4: Hosted Mode MVP

- ☐ Ship hosted Gateway — even if it’s basic, one container per user

- ☐ Implement auto-suspend (5 min idle → machine stops)

- ☐ Add Gemini Flash as free default model

- ☐ Integrate Stripe (Pro plan checkout, webhook verification)

- ☐ Test onboarding flow end-to-end (sign up → first message in <60 seconds)

- ☐ Invite 20-30 beta testers from personal network

### Week 5-6: Public Launch

- ☐ Product Hunt launch (Tuesday, prepare all assets)

- ☐ Hacker News Show HN (same week or next, with technical blog post)

- ☐ Reddit posts (stagger across 3-4 subreddits over 2 weeks)

- ☐ Monitor everything: errors, costs, conversion rates, feedback

- ☐ Fix top 5 user-reported issues within 48 hours of launch

### Week 7-8: Iterate on Feedback

- ☐ Analyze launch data: where did users drop off? What confused them?

- ☐ A/B test landing page copy (benefit-led vs. feature-led)

- ☐ Add FAQ section addressing top user questions

- ☐ Begin relay server for BYOG users behind NAT

- ☐ Start Clawdify Credits implementation (if Pro adoption is strong)

### Week 9-12: Growth Engine

- ☐ Publish 4 SEO-targeted blog posts

- ☐ Set up X/Twitter content calendar (daily tips, weekly demos)

- ☐ Reach out to OpenClaw team for partnership discussion

- ☐ Implement annual billing (20% discount)

- ☐ Add file browser (view agent’s workspace files)

- ☐ Plan template marketplace (design, talk to power users)

- ☐ Evaluate Month 3 metrics against projections — adjust strategy if needed

### Key Milestones (Go/No-Go)

| Milestone | Target Date | Success Criteria | If Not Met |
| --- | --- | --- | --- |
| Hosted mode live | Week 4 | Users can sign up and chat in <60s | Delay launch, fix blockers |
| Public launch | Week 5-6 | 300+ sign-ups in first week | Double down on content, try different channels |
| 50 Pro users | Week 10 | $750+ MRR | Review pricing, improve activation funnel |
| 100 Pro users | Week 13 | $1,500+ MRR | If below 50% of target, consider pivot or partnership |

## Appendix A: Clawdify vs. Alternatives — Positioning Reference

Use this language in marketing materials:

|  | ChatGPT | Claude.ai | Cursor | TypingMind | Clawdify |
| --- | --- | --- | --- | --- | --- |
| What it is | Chat AI | Chat AI | AI IDE | Multi-model chat | AI Agent Dashboard |
| Models | GPT-4 only | Claude only | Multiple | BYOK | Claude + GPT-4 + Gemini |
| Agents | Limited | Limited | Code-focused | None | Full agentic AI |
| See agent actions | No | No | Partial | No | ✅ Real-time |
| Self-host option | No | No | No | Yes (desktop) | ✅ Full control |
| Price | $20/mo | $20/mo | $20/mo | $60 one-time | $15/mo |
| Multi-device | Web | Web | Desktop | Desktop + Web | Web (any device) |

## Appendix B: OpenClaw Partnership Talking Points

When approaching the OpenClaw team:

- “We’re building the web UI your community is asking for.” — Saves OpenClaw from building one themselves.

- “We drive adoption.” — Every Clawdify user is an OpenClaw user. We grow their ecosystem.

- “We don’t compete on the runtime.” — Clawdify is a UI layer, not a fork. We depend on OpenClaw, not replace it.

- “We’ll link back.” — Docs, onboarding, and marketing will always point to OpenClaw.

- Ask: Official mention in OpenClaw docs, Discord announcement, potential “recommended UI” status.

- Offer: Beta access, user feedback, bug reports, protocol compatibility testing.

## Appendix C: Metrics Dashboard (Set Up Day 1)

Track these weekly:

| Metric | Tool | Target |
| --- | --- | --- |
| Unique visitors | Plausible/PostHog | Growing 15%/week |
| Sign-up rate | Supabase + analytics | >20% of visitors |
| Activation rate (first message in 24h) | Custom event | >50% |
| D7 retention | Custom event | >25% |
| D30 retention | Custom event | >15% |
| Free → Pro conversion | Stripe + Supabase | >8% of active users |
| Pro churn (monthly) | Stripe | <5% |
| Cost per free user | Fly.io billing | <$2/month |
| NPS / satisfaction | In-app survey (month 2) | >40 |
| Support ticket volume | Email / Discord | <10/week |

This document is a living strategy. Review and update monthly against actual metrics. The numbers are estimates based on industry benchmarks — real data will replace assumptions within 30 days of launch.